**Release Notes**

**Team-1**

**Title: Secure My Seat - web application**

**Sprint – 1.0**

**Description:**

Following are the features that were designed and developed during the first sprint which started on 23rd March 2023 and ended on 30th March 2023.

**Features**

**Issues Resolved**

1. **In Login page, Authentication is pending**
2. **In seat selection module, single seat selection task is in progress**
3. **In manager dashboard, approve and decline functionality is in progress**

|  |  |
| --- | --- |
| **REQ2 - Employee Dashboard** |  |
| **Design regularisation** | **REQ2\_T5** |
| **update save user method** | **REQ2\_T6** |
| **integrating error message** | **REQ2\_T7** |
| **creating logout method** | **REQ2\_T8** |
| **string builder for notification** | **REQ2\_T9** |
| **backend connectivity** | **REQ2\_T10** |
| **REQ3 - Manager Dashboard** |  |
| **Designing employee list** | **REQ3\_T3** |
| **Backend connectivity** | **REQ3\_T4** |
| **REQ4 - Admin Dashboard** |  |
| **backend code for generating reports(monthly and weekly)** | **REQ4\_T10** |
| **method for generating reports** | **REQ4\_T11** |
| **generating reports of all seats booked** | **REQ4\_T12** |
| **controller for downloading reports** | **REQ4\_T13** |
| **Backend connectivity** | **REQ4\_T14** |
| **REQ5 - Scheduler** |  |
| **Daily seat booking notification mail** | **REQ5\_T1** |
| **seat booking cancellation after 4 hours** | **REQ5\_T2** |
| **verified boolean value to seat booking** | **REQ5\_T3** |
| **backend connectivity** | **REQ5\_T4** |
| **REQ6 - Seat Booking** |  |
| **simultaneous seat booking** | **REQ6\_T1** |
| **multiple booking** | **REQ6\_T2** |
| **set seat booking duration** | **REQ6\_T3** |
| **CRUD on seats** | **REQ6\_T4** |
| **Handling weekly seat booking** | **REQ6\_T5** |
| **calling seat booking service** | **REQ6\_T6** |
| **functionlity to check already booked seat** | **REQ6\_T7** |
| **function to check whether seat is booking recuringly** | **REQ6\_T8** |
| **integration of api with frontend** | **REQ6\_T9** |
| **changing functions according to new changes made to entities** | **REQ6\_T10** |
| **Backend connectivity** |  |
| **REQ7 - Holiday check** |  |
| **create holiday entity** | **REQ7\_T1** |
| **check for holiday before booking** | **REQ7\_T2** |
| **crud on holidays** | **REQ7\_T3** |
| **Backend connectivity** | **REQ7\_T4** |
| **REQ8 - HR** |  |
| **view and track attendance** | **REQ8\_T1** |
| **view past/prev history** | **REQ8\_T2** |
| **Backend connectivity** | **REQ8\_T3** |
| **REQ9 - Notification** |  |
| **show notification after seat booked** | **REQ9\_T1** |
| **Backend connectivity** | **REQ9\_T2** |
| **REQ10 - Floor** |  |
| **crud on floors** | **REQ10\_T1** |
| **getting details of all floors** | **REQ10\_T2** |
| **getting details of particular floor** | **REQ10\_T3** |
| **Backend connectivity** | **REQ10\_T4** |
| **REQ11 - attendance regularization** |  |
| **Handling weekly attendance** | **REQ11\_T1** |
| **verifying attendance request** | **REQ11\_T2** |
| **automatically send regularization request** | **REQ11\_T3** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Name | Description | Version No/Tagged Id | Media |
| 1 | Sprint\_Release\_Notes\_1.0\_ 30\_Mar\_2023.pdf | Sprint Release Notes – 1.0 | 1.0 | Softcopy - email |
| 2 | Docker backend image | Image to be deployed in kubernetes | dhandine.azurecr.io/smsapp8:latest |  |
| 3 | Source | Tagged Github repository url that contains the source code | <https://github.com/Ritesh1131/Team-1.git> |  |
| 4 | MySql database | server ip address | 20.241.251.107 |  |
| 5 | Swagger API | API Interface to test the api’s | <http://10.191.80.112:7001/swagger-ui.html> |  |
|  |  |  |  |  |

|  |  |  |
| --- | --- | --- |
| Release Note | Name | Date |
| Prepared by | Dinesh S | 30-Mar-2023 |
| Reviewed by | Dinesh S | 30-Mar-2023 |
| Approved by | Dinesh S | 30-Mar-2023 |